Employee Management System(Initial Draft)

Leapfrog Technology  ·  Version 1.0  ·  May 2026

Prepared by: Sirish Shrestha, QA Engineer

This plan provides an overview of the project and product test strategy, a list of testing deliverables, and a plan for testing the Employee Management System (EMS) developed for Leapfrog Technology.

Change History

| Date | Version | Change Summary | Prepared By |
| --- | --- | --- | --- |
| May 2026 | 1.0 | Initial Draft | Sirish Shrestha / QA |

References

The following were referred to in developing this document or are directly referenced herein.

| ID | Document Name | Author |
| --- | --- | --- |
| [1] | Employee Management System : Figma Design Screens | Leapfrog Technology |
| [2] | EMS Requirements & Feature Specification | Leapfrog Technology |

Introduction

The Test Plan is designed to prescribe the scope, approach, resources, and schedule of all testing activities for the Employee Management System (EMS) at Leapfrog Technology. The plan identifies the items to be tested, the features to be tested, the types of testing to be performed, the personnel responsible for testing, and the resources and schedule required to complete testing.

The EMS covers two primary feature flows identified from the provided Figma design screens:

- Flow 1 : Creating New Employee (multi-step wizard)

- Flow 2 : Work From Home (WFH) module and Leave Questions management

Features to be Tested

The following features are in scope for testing:

| Feature | Description |
| --- | --- |
| Create New Employee | Multi-step form wizard: Primary Info, Profile Info, Official Info. Includes photo upload, skill tagging, and field validations. |
| Apply Work From Home | Form submission with reason, tasks, availability window, and mood/emoji selection. Supports reviewer approve/reject workflow. |
| WFH Details Table | Status badges, column display, filtering of WFH requests. |
| Leave Questions | CRUD operations: list, add, edit, delete questions. Date validation, emoji-based answer options. |
| Navigation | Top navigation, back navigation, stepper flows between form steps. |

Approach / Strategy

Testing will be conducted as manual functional testing against the implemented application, using the Figma designs as the source of truth. The following techniques will be applied:

Functional Testing

- Positive Testing: verify that valid inputs produce the correct outcomes

- Negative Testing: verify that invalid or missing inputs trigger appropriate validation errors

- Boundary Testing: verify edge cases for date fields and optional vs. mandatory fields

- Test cases will be developed for each requirement on a sprint basis

- Test data will include both positive data (valid inputs per spec) and negative data (invalid inputs)

- Equivalence partitioning will minimize test scenarios for large forms requiring a range of inputs

- API testing will be performed using Postman to evaluate response messages and status codes

- Bugs will be logged in JIRA when actual outcome does not match expected outcome

- Regression testing will be performed at the end of every sprint and after every major feature release

UI / Visual Testing

- Labels, placeholders, icons, and layout will be verified against Figma design specifications

- Font consistency and component alignment will be checked across all screens

- System design will be evaluated based on mockups provided

- Consistent design will be verified across all major browsers

Usability Testing

- System will be tested for ease of use and intuitiveness of workflows

- Form submission via keyboard (Enter/Return key) will be verified

- Proper error messages and guidance for invalid inputs will be checked

- Navigation flows (Next, Previous, Finish, Back) will be verified for correct state preservation

Performance Testing

- Load testing will be performed using JMeter

- Response time with and without ramp-up time will be analysed

- Transaction Per Second (TPS) under varying load will be measured

Backend / API Testing

- Data flow between the EMS system and its API layer will be evaluated

- CRUD operations will be tested at database level

- Data duplication will be validated

Test Environment

| Environment | Description |
| --- | --- |
| Browser | Latest Chrome (Desktop) |
| Test Data | Pre-prepared employee records, WFH requests in pending/approved/rejected states |
| Roles Required | Standard Employee (applicant) and Reviewer/Manager |
| Tools | JIRA (bug tracking), Google Drive (test case storage), Postman (API validation) |
| Operating Systems | Windows 10/11 |

Entry & Exit Criteria

5.1  Entry Criteria

- Development build is deployed to the test environment

- Figma designs have been reviewed and test cases written

- Test data (employee records, WFH requests) is prepared

5.2  Exit Criteria

- All planned test cases have been executed

- Zero critical defects remain open

- Test summary report has been signed off by the QA lead

Test Case Summary

| Module | Total TCs | Pass | Fail | Blocked |
| --- | --- | --- | --- | --- |
| Create Employee : Step 1 (Primary Info) |  |  |  |  |
| Create Employee : Step 2 (Profile Info) |  |  |  |  |
| Create Employee : Step 3 (Official Info) |  |  |  |  |
| Stepper / Navigation (Flow 1) |  |  |  |  |
| Apply WFH Form |  |  |  |  |
| WFH Request Detail |  |  |  |  |
| WFH Details Table |  |  |  |  |
| Leave Questions (List & CRUD) |  |  |  |  |
| Navigation & Responsiveness |  |  |  |  |
| TOTAL |  |  |  |  |

Note: Test Case Sumary is subject to change for every time a test is done.

Flow 1 : Create New Employee

The Create New Employee wizard consists of three sequential steps. All mandatory fields are marked with an asterisk (*). The user must complete each step before advancing via the Next button. The Finish button on Step 3 submits the complete form.

| TC # | Module / Screen | Test Scenario | Steps / Input | Expected Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Step 1 : Primary Info | Full Name fields visible (First, Middle, Last) | Open Create New Employee form | Three name fields rendered |  |
| TC-002 | Step 1 : Primary Info | Employee Email is mandatory | Leave Email blank, click Next | Validation error shown |  |
| TC-003 | Step 1 : Primary Info | Invalid email format rejected | Enter 'notanemail', click Next | Error: invalid email format |  |
| TC-004 | Step 1 : Primary Info | Mobile Phone field accepts numbers only | Enter alphabets in Mobile Phone | Field rejects non-numeric input |  |
| TC-005 | Step 1 : Primary Info | Home Phone is optional | Leave Home Phone blank, click Next | No validation error |  |
| TC-006 | Step 1 : Primary Info | Gender radio buttons (Male/Female/Others) | Select each gender option | Only one can be selected at a time |  |
| TC-007 | Step 1 : Primary Info | Date of Birth date picker works | Open date picker, select a date | Date populates the field correctly |  |
| TC-008 | Step 1 : Primary Info | Next button advances to Step 2 | Fill mandatory fields, click Next | Step 2 (Profile Info) loads |  |
| TC-009 | Step 1 : Primary Info | Step indicator shows Step 1 active | View top stepper | Primary Info step is highlighted |  |
| TC-010 | Step 2 : Profile Info | Permanent Address is mandatory | Leave blank, click Next | Validation error shown |  |
| TC-011 | Step 2 : Profile Info | Temporary Address is optional | Leave blank, click Next | No validation error |  |
| TC-012 | Step 2 : Profile Info | Blood Group radio buttons display correctly | View blood group options | A, A+, B, B+ options shown |  |
| TC-013 | Step 2 : Profile Info | Marital Status radio buttons (Single/Married/Not Disclosed) | Select each option | Only one selected at a time |  |
| TC-014 | Step 2 : Profile Info | Skype ID field is optional | Leave blank, proceed | No validation error |  |
| TC-015 | Step 2 : Profile Info | GitHub ID field is optional | Leave blank, proceed | No validation error |  |
| TC-016 | Step 2 : Profile Info | Add Skill : skill categories displayed | View Add Skill section | JavaScript, PHP, Java, Database categories shown |  |
| TC-017 | Step 2 : Profile Info | Selecting a skill adds it as a tag | Click Ember JS under JavaScript | Ember JS tag appears below |  |
| TC-018 | Step 2 : Profile Info | Multiple skills can be selected | Select Ember JS and Express JS | Both appear as tags |  |
| TC-019 | Step 2 : Profile Info | Skill tag can be removed (×) | Click × on a skill tag | Tag is removed |  |
| TC-020 | Step 2 : Profile Info | Previous button returns to Step 1 | Click Previous | Step 1 form loads with data preserved |  |
| TC-021 | Step 2 : Profile Info | Next button advances to Step 3 | Fill mandatory fields, click Next | Step 3 (Official Info) loads |  |
| TC-022 | Step 3 : Official Info | Employee ID is mandatory | Leave blank, click Finish | Validation error shown |  |
| TC-023 | Step 3 : Official Info | Joining Date picker works | Select a date from picker | Date populates correctly |  |
| TC-024 | Step 3 : Official Info | Coach field is a searchable dropdown | Type in Coach field | Matching suggestions appear |  |

Flow 2 : WFH & Leave Questions

The WFH module allows employees to submit remote-work requests including reason, tasks, availability window, and a mood indicator. Reviewers can approve or reject requests. The Leave Questions module enables admins to manage check-in survey questions with emoji-based answer options.

| TC # | Module / Screen | Test Scenario | Steps / Input | Expected Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-1 | Apply WFH : Form | Employee name pre-populated | Open Apply WFH form | Employee field shows logged-in user's name |  |
| TC-2 | Apply WFH : Form | Date field defaults to today | Open WFH form | Date field shows current date |  |
| TC-3 | Apply WFH : Form | Reason text area accepts input | Type reason for WFH | Text is accepted |  |
| TC-4 | Apply WFH : Form | Task To Do field accepts input | Enter tasks | Text captured correctly |  |
| TC-5 | Apply WFH : Form | Availability field accepts time range | Enter '9-6' | Input accepted |  |
| TC-6 | Apply WFH : Form | Mood emoji selector shown | View form bottom | 4 emoji options displayed |  |
| TC-7 | Apply WFH : Form | Only one mood emoji selectable | Click multiple emojis | Last selection is active |  |
| TC-8 | Apply WFH : Form | Additional Feedback is optional | Leave blank, click Apply | No validation error |  |
| TC-9 | Apply WFH : Form | Apply button submits the form | Fill form, click Apply | Request submitted successfully |  |
| TC-10 | WFH Request Detail | WFH request detail shows all fields | Open a WFH request | Employee, Date, Status, Availability, Reason displayed |  |
| TC-11 | WFH Request Detail | Status shows Pending by default | Submit WFH, view detail | Status = Pending |  |
| TC-12 | WFH Request Detail | Mood emoji visible in detail view | View WFH detail | Emoji rendered correctly |  |
| TC-13 | WFH Request Detail | Approve button visible to reviewer | Log in as reviewer, open request | Approve and Reject buttons shown |  |
| TC-14 | WFH Request Detail | Approve action updates status | Click Approve | Status changes to Approved |  |
| TC-15 | WFH Request Detail | Reject action updates status | Click Reject | Status changes to Rejected |  |
| TC-16 | WFH Details Table | Table shows all required columns | View WFH Details list | Employee, Date, Reason, Availability, Status columns present |  |
| TC-17 | Question Details : Create | Start Date is mandatory | Leave blank, click Save | Validation error shown |  |
| TC-18 | Question Details : Create | Save persists the question | Fill all fields, click Save | Question appears in list |  |
| TC-19 | Question Details : Edit | Existing data pre-populates form | Open existing question for edit | All fields show saved values |  |
| TC-20 | Question Details : Edit | Delete button shown in edit mode | Open question for edit | Red Delete button visible |  |
| TC-21 | Question Details : Edit | Delete removes record | Click Delete in edit view | Record removed, list shown |  |
| TC-22 | Responsiveness | Forms usable on smaller viewports | Resize browser to tablet width | No horizontal overflow or cut-off fields |  |

Defect Severity Classification

| Severity | Description | Example |
| --- | --- | --- |
| Critical | System crash, data loss, complete feature failure | Finish button does not submit the form |
| High | Key feature broken; workaround is difficult | Mandatory field validation not triggered |
| Medium | Feature partially broken; workaround exists | Skill tag close button does not remove the tag |
| Low | Minor UX issue, cosmetic defect | Placeholder text misaligned |

Schedule

| Task | Schedule |
| --- | --- |
| Master Test Plan | Before start of first sprint cycle |
| Test Case Design | In parallel with development cycle |
| Test Execution | After each task is deployed to test server |
| Bug Reporting | During each sprint cycle |
| Regression Testing | Towards end of every sprint and after major feature release |
| Performance Testing | After all features deployed to production-like environment |

Test Deliverables

| Item | Description |
| --- | --- |
| Master Test Plan | This document |
| Test Cases | Maintained in Google Drive and shared with the team |
| Bug Reports | Bug tickets created in JIRA within the relevant story/task where the bug was found |
| Test Summary Report | Summary of execution results to be signed off by QA lead at exit |
| JMeter Report | JMeter summary table uploaded to shared drive after performance testing |

Risks & Assumptions

- Re-testing may be required for flows affected by bug fixes during the sprint.

- Date picker behaviour may vary across browsers; cross-browser testing is recommended.

- Skill tag multi-select state is assumed to persist across Back/Previous navigation.

- The WFH mood emoji is assumed to be a required field based on design intent.

- Photo upload file-size limits are not specified in the design; standard web limits (≤ 5 MB) are assumed.

- Security testing will be performed by a DevOps/Security Engineer; report to be provided separately.